CoFoundr

Remaining Work & Outstanding Items

Status report — updated 14 June 2026 (revision 2)

# 1. Executive Summary

All 8 build slices plus a post-spec hardening batch are implemented. The project compiles cleanly (`tsc --noEmit` and `npm run build` pass across 31 routes), and there are now 19 passing Vitest unit tests — the first code in the project that is actually executed rather than only type-checked.

Since the first revision of this report, a large share of the previously-listed work has been completed (see Section 2). The remaining work has therefore narrowed to four themes:

- Running the app against a real PostgreSQL database and fixing the runtime bugs that first contact will surface.

- Swapping development placeholders (local file storage, console-only email) for real providers + their API keys.

- Deeper testing (integration + end-to-end) beyond the new unit tests.

- A few unbuilt features (group chat) and polish items.

# 2. Completed Since the Previous Report

DONE — build + typecheck green; unit tests pass

These items from revision 1 are now implemented and no longer outstanding:

| Item | Notes |
| --- | --- |
| Follow / unfollow | Server action + FollowButton on profiles, with FOLLOW notification |
| Share post | Native share sheet with clipboard fallback |
| Advanced search filters | Industry / stage / tag controls wired into the feed query |
| Live notification push | lib/notify.ts fires Pusher events on a private per-user channel; nav bell subscribes (polling fallback remains) |
| Cloudinary storage (code) | Implemented behind STORAGE_PROVIDER in lib/storage.ts (still needs keys + a real test — see 3.2) |
| Rate limiting (baseline) | In-memory limiter on register / password-reset / upload (needs a shared store for prod — see 4) |
| Security headers + CSP | Added in next.config.mjs |
| loading / error / not-found | Graceful app states added |
| Dynamic OG / SEO metadata | generateMetadata on post + profile pages |
| prisma.config.ts | Replaces deprecated package.json#prisma key; deprecation warning gone |
| CI workflow | GitHub Actions: typecheck + test + build |
| Unit tests (Vitest) | 19 tests passing — labels, scoring, Zod schemas (actually executed) |

# 3. Still Outstanding — Critical (P0)

P0 — BLOCKING

## 3.1 Runtime verification against PostgreSQL

Unchanged as the #1 item. Nothing has executed against a database yet, so every query, server action, and auth flow is unverified.

- Provision Postgres (Neon/Supabase URL or `docker compose up -d`).

- Run `npm run db:push` then `npm run db:seed`; run `npm run dev` and walk every flow.

- Replace `prisma db push` with migration history (`prisma migrate dev` / `migrate deploy`) before production.

- Fix runtime mismatches uncovered (query shapes vs. UI, server-action error paths, session issuance).

## 3.2 Production image storage (Cloudinary) — configure & test

The Cloudinary code path is written behind STORAGE_PROVIDER, but it has never run. Local /public/uploads will NOT persist on Vercel (read-only, ephemeral filesystem).

- Action: Create a Cloudinary account, set CLOUDINARY_* + STORAGE_PROVIDER=cloudinary, and verify an upload end-to-end.

## 3.3 Transactional email — configure a provider

Verification + password-reset emails are logged to the server console when no SMTP is set.

- Action: Configure SMTP or Resend/Postmark/SES via the EMAIL_* env vars (logic exists in src/lib/mail.ts).

# 4. Still Outstanding — Required for Launch (P1)

P1

| Item | Current state | What's left |
| --- | --- | --- |
| Integration + E2E tests | 19 unit tests pass | API-route tests + Playwright journeys (signup→login, idea→publish, apply→accept, messaging) |
| Distributed rate limiting | In-memory baseline done | Move to a shared store (Upstash Redis) so limits hold across serverless instances |
| DB migration history | Using db push | Adopt prisma migrate for tracked, reversible schema changes |
| Serverless DB pooling | Single client | Use Neon pooler / Prisma Accelerate / PgBouncer to avoid connection exhaustion on Vercel |
| Group chats | 1:1 messaging complete | Group creation, naming, multi-party UI (schema already supports isGroup) |
| Error monitoring | console.error only | Add Sentry + structured logging |
| Email verification gate | Users can log in unverified | Optionally require verification before key actions |
| Admin depth | Bans, delete, reports, stats | Bulk actions, spam heuristics, richer platform analytics/charts |

# 5. Still Outstanding — Polish (P2)

P2

- Followers / following list pages (counts exist; no list UI yet).

- Founder analytics charts / time-series trends.

- New-user onboarding; notification preferences and email digests.

- Chat history pagination / virtualization (currently last 100 messages).

- Repost-style sharing, internationalization, timezone-aware timestamps.

- Optional: migrate generated docx scripts and remove the temporary `docx` dev install once reports are final.

# 6. Deployment Checklist (Vercel)

| # | Step | Status |
| --- | --- | --- |
| 1 | Provision Postgres with a pooled connection | To do |
| 2 | Run prisma migrate deploy (or db push for first deploy) | To do |
| 3 | Seed initial data if desired | To do |
| 4 | Set all env vars in Vercel project settings | To do |
| 5 | Configure Google + GitHub OAuth redirect URIs | To do |
| 6 | Set CLOUDINARY_* + STORAGE_PROVIDER=cloudinary (code ready) | Config only |
| 7 | Set up Pusher (optional, live messaging — code ready) | Config only |
| 8 | Configure email provider (code ready) | Config only |
| 9 | Set CRON_SECRET; confirm weekly leaderboard cron (vercel.json ready) | Config only |
| 10 | Smoke-test every flow on the deployed URL | To do |

# 7. Environment Variables Checklist

| Variable | Required | Purpose |
| --- | --- | --- |
| DATABASE_URL | Yes | Postgres connection (pooled for serverless) |
| AUTH_SECRET | Yes | Session/JWT signing — long random value |
| AUTH_URL | Yes (prod) | Canonical app URL for Auth.js |
| AUTH_GOOGLE_ID / _SECRET | For Google login | Google OAuth credentials |
| AUTH_GITHUB_ID / _SECRET | For GitHub login | GitHub OAuth credentials |
| STORAGE_PROVIDER + CLOUDINARY_* | Yes (prod) | Persistent image storage |
| EMAIL_SERVER_* / EMAIL_FROM | Yes (prod) | Verification + reset emails |
| PUSHER_* / NEXT_PUBLIC_PUSHER_* | Optional | Live messaging + notification push |
| CRON_SECRET | Recommended | Secures the weekly leaderboard cron route |
| NEXT_PUBLIC_APP_URL | Yes | Email links and metadata |

Summary: the codebase is feature-complete, hardened, build-green, and now has its first passing tests. The path to launch is: (1) run against Postgres and fix runtime bugs, (2) configure Cloudinary + a real email provider (code is ready), (3) add distributed rate limiting + integration/E2E tests, then deploy. Group chat and the Section 5 items are post-launch.